# OFFICIAL BUILD BLUEPRINT

You’re Wonderful Project (YWP)
(Aligned to Client-Approved Milestones)

## 1. Purpose of This Blueprint

This document is the official, single-source build blueprint for the complete web development project covering:

- yourewonderfulproject.com (For-profit)

- yourewonderfulproject.org / ywpfoundation.in (Non-profit)

Once approved, this document:

- Governs all milestones

- Defines what will be built

- Acts as the final scope lock

- Prevents gaps, assumptions, or scope creep

🚫 No development work will begin until this blueprint is approved in writing.

## 2. Platform Separation & Intent

### 2.1 yourewonderfulproject.com (For-Profit)

Purpose

- Therapy services & bookings

- Therapist discovery & profiles

- Corporate well-being services

- Wellness hub, blogs, tools

- Wonder Store (e-commerce)

### 2.2 yourewonderfulproject.org / ywpfoundation.in (Non-Profit) – one of the domain will be forwarded

Purpose

- Research work

- Community & slum initiatives

- Impact reports

- Volunteering

- Donations (one-time & recurring)

Strict Rule
No therapy services, therapist bookings, corporate offerings, or paid services will exist on the non-profit website.

## 3. Milestone 1 — Project Understanding & Site Architecture Plan

### 3.1 Access & Credentials (Client to Share)

- Current website admin login  —   We have now

- Hosting / cPanel access   — We have now

- Razorpay login (sandbox/live)   — Its needed

- Pledge page login (if applicable)   –  We have now

- Any existing admin panel credentials   – we have now

### 3.2 Information Architecture (IA)

#### Sitemap as of  no of page on the site — yourewonderfulproject.com

- Home

- About

- Therapy Services

- Our Counsellors / Therapists

- Corporate Well-Being

- Wellness Hub

- Blog

- Free Mental Health Tests

- Wonder Store

- Contact

- Privacy Policy

- Terms & Conditions

#### Sitemap — yourewonderfulproject.org / ywpfoundation.in

- Home

- About the Foundation

- Research Work

- Community / Slum Work

- Impact & Reports

- Blog

- Volunteer

- Donate

- Contact

- Privacy Policy

- Terms

### 3.3 Navigation Structure for the menu

.com
Home | Therapy | Therapists | Corporate Well-Being | Wellness Hub | Blog | Store | Contact | Book Session

.org
About | Our Work | Research | Impact | Blog | Volunteer | Donate  – Donate has 2 inner menu

### 3.4 Page List with “What Goes Here”

Each page will be documented with:

- Purpose

- Sections

- Content type (static / CMS)

- CTA goals

HR’s list of required changes to the existing site will be audited and mapped here.

### 3.5 Content Migration Map

- Therapy & corporate content → .com

- Research, community, impact → .org

Each page classified as:

- Rewrite

- Copy + edit

- Copy as-is

### 3.6 Branding Inputs

Branding guidelines to be provided by Pritha Chatterjee and applied across both sites. If there are any changes in brand colors then let us know . Are we using the same logo for both and same color branding or not? If there are any changes in coloring then please share with us

### 3.7 Admin Roles Plan

Roles

- Admin

- Editor (content)

- Finance / Donations Viewer

Accounts

- akash@yourewonderfulproject.org

- humanresources.ywp@gmail.com

Permissions

- Admin: full access

- Editor: pages, blogs, media

- Finance: donations & reports only

### 3.8 Tech Plan

#### yourewonderfulproject.com

- Language: PHP

- CMS: Custom admin panel

- Booking: Custom scheduler and we wil allow therapist to set their time slots and availability areas

- Payments: Razorpay  – send the credentials for it

- OTP: SMS gateway – you need to give us which gateway you want to use

#### ywpfoundation.in / .org

- Language: PHP

- Donations: Razorpay (one-time + recurring) – you want to use same razorpay account for donation please confirm.

### 3.9 Booking Flow Reference

Booking experience inspired by:

- amahahealth.com  – we like this design so we will take the base design from this

- Felicity.care   – overall design is good for this

- psychologywithalisha.com

We will try to use mix of both

Flow:
Choose therapist → select slot → personal details → OTP verification → account creation → payment → confirmation.

Email will be sent to both therapist and customer as well . You want to send email to admin as well ?

### 3.10 Required Integrations Checklist

- Razorpay

- Email notifications

- SMS (OTP + confirmations)

- Analytics   – you want analytics for web traffic

- Backup system  – Kindly clear this . You want to backup on cron job

- Spam protection  – We will use advanced php code for spamming resolvation

- Email/data migration between mailboxes

### 3.11 Page Skeletons (Empty Sections Only)

To be created :

.com

- Home

- About

- Corporate Well-Being

- Therapy Services

- Therapist Directory (placeholder)

- Wellness Hub

- Blog

- Free Mental Health Tests

- Contact

- Privacy Policy

- Terms

Wellness Hub Includes

- Blogs by theme

- Free exercises (≤1 min)

- Mood tracker & emotion journal

- 21-day challenges

### 3.12 Global CMS Requirement (CRITICAL)

All frontend content on BOTH websites must be editable via the admin panel.

Includes:

- Text

- Images

- Buttons

- Blogs

- Wellness content

- Research & impact content

- Policies

🚫 No hard-coded frontend content unless approved in writing.

### 3.13 Milestone 1 Acceptance Criteria

Milestone 1 is complete only when:

- .com opens securely over HTTPS   – please confirm

- Admin login works

- Pages exist as per IA (placeholders allowed)

- All frontend & blog content editable via admin

- This document is approved as the Official Build Blueprint

- No build starts before approval

## 4. Milestones 2–10 (Execution Summary)

These milestones will follow only after Milestone 1 approval, using this blueprint as reference.

- Milestone 2: Corporate content + Wonder Store migration

- Milestone 3: Therapy services pages

- Milestone 4: Therapist profiles & booking system

- Milestone 5: Non-profit site cleanup

- Milestone 6: One-time donations

- Milestone 7: Recurring donations

- Milestone 8: Testing & security

- Milestone 9: Training & handover

- Milestone 10: Post-launch fixes (1 month)

All milestones follow the admin-first, no-gap rules defined above.
Other milestones explanation here:-

Milestone 2 – Project Setup + Template Creation (Localhost Start)

We will start the code in our localhost and based on approved workflow we start the work

In this phase

- Localhost par project setup hoga

- Folder structure based on php standard banega

- Database setup will be done

- Admin panel ka base version ready hoga

Uske baad .com website ke liye basic template / layout banaya jayega, jisme:

- Header

- Footer

- Navigation

- Responsive layout (desktop aur mobile)

Phir corporate well-being content test domain par shift kiya jayega, aur clean sections mein arrange hoga. But you have to tell us if the branding colors and the logo will be similar to the current website ?

 Corporate sub-pages banenge jaise:

- Workshops

- Leadership / Manager Training

- Events / Campaigns

We will create the frontend template pages then send you for approval and then backend of the pages will be done based on it

Is milestone mein Wonder Store ka basic setup bhi hoga:

- Product listing pages

- Cart functionality

- Razorpay payment integration code will be created

- Admin panel will be manage products

- Section to hide and show the store in frontend

Milestone complete tab maana jayega jab:

- Project localhost par properly run ho

- Base template ready ho

- Corporate pages and wonder store setup frontend

- Content editable

### Milestone 3 – Therapy Services Pages

We will create the frontend first and then setup the things in backend as well

What we do:

- Therapy landing page

- Services explanation (individual / couple / family, agar applicable ho)

- Therapy process (intake to follow-up process)

- Fees section (show / hide option ke saath)

- FAQs

- Disclaimer aur privacy note

### Milestone 4 – Therapist Profiles & Booking System

Create the code for profile pages and frontend booking system

What we do:

- Therapist directory with filter

- Individual therapist profile pages

- Booking / inquiry system jisme:

  - Slot selection

  - Client details

  - Email aur SMS confirmation

Admin panel (YWP) mein:

- Therapists add / edit

- Booking data export

Therapist panel mein:

- Availability calendar

- Client list

- Earnings dashboard

- Feedback aur remarks section

### Milestone 5 – Non-Profit Website Cleanup (.org)

We will divide the current website and remove the corporate content from this site and use only the non profit content.

What we do:

- Research, community and impact pages organize accordingly

- Therapy & corporate pages removal

- Donate aur Support CTAs addition

- .com – confirm me if branding need to be same as it is on .org

- Every content editatble

### Milestone 6 – One-Time Donation Integration

Implementation of razor pay for donation in proper organized manner

What we do:

- Donation page (preset aur custom amount)

- New template design for the page

- Razorpay payment integration

- After Payment thank-you page

- Donation receipt email to both admin and user

- View donations and exporting Admin dashboard

- We will do a test payment with it and then live payment will be done by you

### Milestone 7 – Recurring / Monthly Donations

We will set the recurring code

In this:

- One-time aur Monthly donation toggle

- Razorpay subscription setup

- Admin can see recurring donors

- Failed payments visibility

- Confirmation emails

- Clear message: “You can cancel anytime”

### Milestone 8 – Testing, Performance & Security

Is phase mein poore system ki proper testing aur security checks honge.

What we will do:

- Mobile responsiveness testing

- Saare forms ka testing

- Booking aur donation flow testing

- Email testing

- Broken links check

- Basic speed optimization

- Spam protection

- Backup setup

### Milestone 9 – Training, Documentation & Handover

Is milestone ke baad you can independently manage kar sakta hai.

What we do:

- Admin documentation (simple SOPs)

- Training on:

  - Pages edit karna

  - Blogs manage karna

  - Therapists add karna

  - Bookings aur donations track karna

- Access handover (hosting, domain)

- Optional handover call

### Milestone 10 – Post-Launch Support (1 Month)

Website launch ke baad 1 month ka support phase hoga.

Ismein:

- Live issues aur bugs fix karna

- Therapists aur users ke feedback ke basis par changes

- Minor improvements (koi major new feature nahi)

## 5. Binding Clause

Once approved, this blueprint becomes the binding scope document for the entire project.

Any change requires written approval.